# Kasi Download Manager — Test Plan (KASI-TPL-2026-001)

Oct 17, 2026 · @Martin Maiyo

This plan defines how Kasi v1.0 is verified against KASI-TRD-2026-001: 92 requirements, 9 test levels, and 4 phase gates. It is a living document; each phase adds its test cases before the phase's gate review.

## Document control

| Field | Value |
| --- | --- |
| Document code | KASI-TPL-2026-001 |
| Document type | Test Plan (aligned with IEEE 829 / ISO/IEC/IEEE 29119-3) |
| Version | 0.1 (Draft, M1 baseline) |
| Organisation | MartSoft Solutions |
| Prepared by | Martin Maiyo, CTO |
| Parent document | KASI-TRD-2026-001 (Technical Requirements & Architecture Specification) |
| Related documents | KASI-UIW-2026-001 (UI Wireframes) |

### Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 17 Oct 2026 | Martin Maiyo | Baseline: approach, environments, gate criteria, M1 test cases in full, outline cases for M2–M5 |

### Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CTO | Martin Maiyo |  |  |
| QA Lead |  |  |  |
| Lead Developer |  |  |  |

## 1. Introduction

### 1.1 Purpose

This plan states what is tested, how, where, by whom and when, and what evidence each phase gate needs. Developers use it to know which tests their code must pass; the QA lead uses it to run gate reviews.

### 1.2 Scope

In scope: every functional requirement (KASI-ENG, RES, BRW, MED, TOR, QUE, CAT, BWL, UI, SYS) and non-functional requirement (KASI-NFR) in the TRD, the browser extension, the native messaging host, the installer, portable build and update pipeline.

Out of scope: third-party libraries' own correctness (MonoTorrent, FluentFTP, FFmpeg, Avalonia) beyond the behaviour Kasi depends on, browser store review processes, and P4 requirements.

### 1.3 How this plan grows

| Phase | Sections completed in this plan |
| --- | --- |
| M0 | Environments (3), defect workflow (8) in place before any feature code |
| M1 | Engine and resume test cases (5.1, 5.2), benchmark plan (6), fault-injection plan (7) — written in full in this version |
| M2 | Browser, queue, category and UI cases (5.3, 5.6, 5.7, 5.9) detailed from outline |
| M3 | Media and scheduler cases (5.4, 5.6) detailed |
| M4 | Torrent, bandwidth and system cases (5.5, 5.8, 5.10) detailed |
| M5 | Release test run, compatibility matrix results, sign-off |

### 1.4 References

- KASI-TRD-2026-001, sections 3 (functional requirements), 4 (non-functional requirements), 15 (testing strategy) and 16 (roadmap).

- ISO/IEC/IEEE 29119-3:2021, test documentation.

- RFC 9110 (HTTP semantics, ranges, validators), RFC 8216 (HLS), ISO/IEC 23009-1 (DASH).

## 2. Test approach

Every P1 requirement is verified by an automated test that runs in CI; manual testing is reserved for exploratory sessions, hardware-dependent cases (wake from sleep, power loss on real disks) and usability. A requirement counts as verified only when its acceptance criterion from the TRD passes in the gate build.

### 2.1 Test levels

| Level | What it proves | Tools | Owner | Trigger |
| --- | --- | --- | --- | --- |
| Unit | Algorithms are correct in isolation: segment splitting, lease sizing, token bucket, filename sanitising, rule matching, state machine, parsers | xUnit, FluentAssertions, FsCheck | Developers | Every PR |
| Integration | Components work against real protocols and storage: HTTP/1.1, HTTP/2, FTP, SQLite, FFmpeg, MonoTorrent | Kasi.TestServer, Testcontainers | Developers | Every PR |
| Fault injection | No data loss and correct recovery under resets, throttling, server changes, disk full, kills, power loss | Chaos middleware, kill harness, Hyper-V | QA + developers | Merge to main |
| Fuzz | Parsers and the host survive malformed input without crash or hang | SharpFuzz + libFuzzer | Developers | Merge to main, 20 min budget |
| Extension | Interception, media detection, native port behaviour | Vitest, Playwright (Chromium, Firefox) | Extension developer | Every PR |
| UI | Views and view models behave; end-to-end flows work through the real window | Avalonia.Headless, FlaUI | QA | Nightly |
| Performance | Throughput, start time, memory, CPU, grid responsiveness meet KASI-NFR targets | BenchmarkDotNet, Kasi.Bench, PerfView | QA | Weekly + release candidates |
| Compatibility | Works across Windows and browser versions | Hyper-V / Azure VM matrix | QA | Each release candidate |
| Acceptance | Gate criteria met; usability targets met | Manual scripts, moderated sessions | CTO + QA | Each phase gate |

### 2.2 Techniques

- Property-based testing for the segmentation engine: for any file size, connection count and sequence of splits and worker completions, segments never overlap, never leave gaps, and their union equals the file (FsCheck generators in Kasi.Engine.Tests).

- Checksum oracle: every download test compares SHA-256 of the result with the source; a passing progress bar is never accepted as evidence.

- Deterministic chaos: fault-injection runs use a seeded random generator so a failing run can be replayed exactly from its seed.

- Boundary values for sizes (0 bytes, 1 byte, exactly minSplit, 2 × minSplit − 1, 4 GiB + 1, 50 GiB) and connection counts (1, 2, 32).

- Golden files for parsers: real-world HLS and DASH manifests (anonymised) checked into tests/fixtures.

### 2.3 Automation policy

- A PR cannot merge if any unit, integration or extension test fails, or if engine line coverage drops below 80% (KASI-NFR-018).

- Flaky tests are quarantined within one working day, tagged [Trait("Quarantine", "true")], and fixed or deleted within one sprint.

- Tests must not reach the public internet. The only exception is the benchmark suite (section 6), which runs on a dedicated machine.

## 3. Test environments and infrastructure

All functional tests run against Kasi.TestServer, an in-repo ASP.NET Core server whose behaviour each test controls through a chaos profile. This makes network faults reproducible and keeps CI independent of the internet.

### 3.1 Kasi.TestServer

A Kestrel server started in-process by integration tests (and as a container for extension tests). It serves deterministic generated files, so content can be verified without storing large fixtures: byte i of file seed is hash(seed, i / 4096)[i % 32].

| Endpoint | Behaviour |
| --- | --- |
| /files/{seed}/{size} | Range-capable file with ETag and Last-Modified |
| /norange/{seed}/{size} | Ignores Range, always returns 200 |
| /chunked/{seed}/{size} | No Content-Length, chunked transfer |
| /redirect/{hops}/... | Redirect chain before the file |
| /auth/basic/..., /auth/cookie/... | Requires credentials or a session cookie |
| /signed/...?exp= | Returns 403 after the expiry time (link refresh tests) |
| /mutable/{id} | File whose content and ETag can be changed mid-test |
| /hls/..., /dash/... | Generated manifests and segments, including AES-128, SAMPLE-AES and ContentProtection variants |
| /disposition/... | Edge-case Content-Disposition values (RFC 5987 filename*, path traversal attempts, reserved names) |

### 3.2 Chaos middleware

A test sets a profile through the X-Kasi-Chaos header or the control API. Profiles combine:

| Fault | Parameters |
| --- | --- |
| Connection reset | After N bytes, or probability per 64 KiB |
| Stall | Hold the connection open, send nothing, for N seconds |
| Per-connection throttle | Bytes per second for a given connection index |
| Status injection | 429 with Retry-After, 500, 502, 503, 504 at a given rate |
| Max connections per client IP | Reject beyond N with 503 |
| Content change | Swap content and ETag after N requests |
| Truncation | Send fewer bytes than Content-Range declares |
| Latency | Fixed or jittered delay before first byte |

Every profile takes a seed so a failing run can be replayed exactly.

### 3.3 Other test services

| Service | Purpose | Run as |
| --- | --- | --- |
| vsftpd | FTP and FTPS, passive and active | Testcontainers |
| opentracker + 3 MonoTorrent seeders | Torrent download, seeding ratio, DHT-less swarm | Testcontainers |
| Squid, Dante | HTTP and SOCKS5 proxy tests | Testcontainers |
| Toxiproxy | Network partitions and bandwidth limits between Kasi and the test server for long soak runs | Testcontainers |

### 3.4 Machines

| Environment | Spec | Used for |
| --- | --- | --- |
| CI runners | GitHub-hosted Windows Server 2022/2025, x64 | Unit, integration, extension, fuzz |
| Windows ARM64 runner | Hosted or self-hosted ARM64 | ARM64 build verification and smoke tests |
| Fault-injection host | Hyper-V host, 16 cores, NVMe | Power-cut tests (VM hard off), process-kill loops |
| Benchmark machine | Dedicated desktop, wired 1 Gbit/s fibre, fixed location | Throughput comparison with IDM (section 6) |
| Compatibility VMs | Windows 10 22H2, Windows 11 23H2, 24H2, 25H2 (x64), Windows 11 ARM64 | Release candidate runs |
| Physical laptop | Consumer laptop with modern standby | Wake-from-sleep schedules (KASI-QUE-005) |

### 3.5 Test data

Generated files cover 0 B, 1 B, 1 MiB, 100 MiB, 1 GiB, 4 GiB + 1 B and 20 GiB (sparse on the server). Real-world manifest fixtures are collected from public test streams (Apple and DASH-IF reference streams), never from commercial services.

## 4. Entry and exit criteria

Each roadmap gate in the TRD (section 16) passes only when its exit criteria below are met in a single signed build; the gate review records the build number and evidence links.

| Gate | Entry criteria | Exit criteria |
| --- | --- | --- |
| End of M0 | Repository, CI and signing set up; Kasi.TestServer and chaos middleware merged | CI runs unit and integration stages green on an empty engine; defect tracker configured; this plan approved |
| Engine gate (end of M1) | All KASI-ENG and KASI-RES P1 cases automated | 100% of section 5.1 and 5.2 P1 cases pass; fault-injection suite (section 7) passes 3 consecutive nightly runs; benchmark median within 10% of IDM (section 6); engine coverage ≥ 80%; no open Critical or High defects in the engine |
| Internal alpha (end of M2) | Extension builds for Chromium and Firefox; UI main flows automated | All BRW, QUE, CAT, UI P1 cases pass; browser hand-off end-to-end passes in Chrome, Edge and Firefox; FlaUI smoke suite green; no open Critical defects |
| Public beta (end of M4) | MED, TOR, BWL, SYS cases automated; signed installer and portable builds produced | All P1 cases pass; at least 90% of P2 cases pass, with deferrals approved; update from previous beta build verified; DRM refusal cases pass; compatibility matrix smoke run green; no open Critical or High defects |
| v1.0 release (end of M5) | Beta ran at least 7 days with 50+ users | All P1 pass; P2 deferrals approved; all KASI-NFR targets met (section 6); crash-free sessions ≥ 99.5%; full compatibility matrix passed; extension approved in all three stores; release sign-off by CTO and QA lead |

### 4.1 Suspension and resumption

Testing of a build is suspended if the build fails to install, the engine cannot complete a basic 100 MiB download, or more than 20% of a suite fails for one root cause. It resumes on a new build that fixes the blocking defect, and the suspended suite is rerun in full.

## 5. Test cases

Test case IDs follow TC-<AREA>-<NNN> and name the TRD requirements they cover. Engine and resume cases (M1) are written in full; later areas are outlined here and detailed at the start of their phase. In code, each automated test carries [Trait("TC", "TC-ENG-001")] so results map back to this plan.

### 5.1 Download engine (M1, full)

| ID | Covers | Scenario | Expected result | Level |
| --- | --- | --- | --- | --- |
| TC-ENG-001 | ENG-001 | Download 1 GiB over HTTP/1.1 with 8 connections | SHA-256 matches; 8 connections used | Integration |
| TC-ENG-002 | ENG-001 | Same over HTTP/2 with EnableMultipleHttp2Connections | SHA-256 matches; more than one TCP connection opened | Integration |
| TC-ENG-003 | ENG-003 | Probe /files/ with Range: bytes=0- | 206 handled; segment 0 continues streaming; no second request for the first bytes | Integration |
| TC-ENG-004 | ENG-003 | Filename from Content-Disposition cases: plain, filename* UTF-8, quoted, missing | Correct names: Unicode preserved; fallback to URL path | Unit |
| TC-ENG-005 | ENG-003, NFR security | Filenames with ..\, /, CON, NUL.txt, control characters, 300 characters | Sanitised; stays in target folder; ≤ 200 characters | Unit |
| TC-ENG-006 | ENG-004 | Connection counts 1, 2, 8, 16, 32 on a 1 GiB file | Each count reached; result verified | Integration |
| TC-ENG-007 | ENG-005 | Property test: random sizes (0 B–64 GiB), connections, split and completion orders | Segments never overlap, never gap, union = file | Unit (FsCheck) |
| TC-ENG-008 | ENG-005 | 1 of 8 connections throttled to 50 KB/s, others unthrottled | Slow-lane takeover within 10 s; no connection idle while > minSplit remains | Integration (chaos) |
| TC-ENG-009 | ENG-005 | Endgame: last segments smaller than minSplit | Duplicate tail fetch ≤ 2 MiB; result verified | Integration |
| TC-ENG-010 | ENG-006 | Count TLS handshakes during a 1 GiB, 8-connection download | Handshakes ≤ connections + 2 | Integration (server metrics) |
| TC-ENG-011 | ENG-006 | Split during an in-flight lease | Lease completes; no aborted request; connection returned to pool | Unit + integration |
| TC-ENG-012 | ENG-007 | /norange/ file | Single connection; job marked non-resumable | Integration |
| TC-ENG-013 | ENG-007 | /chunked/ file of unknown size | Completes; progress shows bytes only | Integration |
| TC-ENG-014 | ENG-008 | Inspect the target during download | One .kasipart file, sparse, final size; renamed after verification | Integration |
| TC-ENG-015 | ENG-008 | Disk full at 50% (small VHD) | Job pauses with "Not enough space"; resumes after space freed; verified | Integration |
| TC-ENG-016 | ENG-009 | Basic, Digest and cookie-protected files | Each completes with supplied credentials | Integration |
| TC-ENG-017 | ENG-010 | Redirect chains of 1, 5, 10 and 11 hops | ≤ 10 succeed; 11 fails with a clear error | Integration |
| TC-ENG-018 | ENG-010 | Signed URL expires at 50%, refresh link supplied | Continues from saved bytes; verified | Integration |
| TC-ENG-019 | ENG-011 | HTTP, HTTPS and SOCKS5 proxies | Completes through each; direct connection blocked by firewall rule | Integration |
| TC-ENG-020 | ENG-012 | Correct and wrong SHA-256 supplied | Correct: Completed; wrong: "Verification failed" | Integration |
| TC-ENG-021 | ENG-013 | Add a URL already in the list | Rename / overwrite / resume prompt; each choice behaves correctly | Unit + UI |
| TC-ENG-022 | ENG-002 | 1 GiB over FTP passive, FTPS explicit | Verified; resume via REST works | Integration |
| TC-ENG-023 | NFR-011 | Expired, self-signed and wrong-host certificates | Job fails with certificate error; no global bypass exists | Integration |
| TC-ENG-024 | BWL-001, 002 | Global 500 KB/s; per-job 200 KB/s | Rates within 5% over 10 s windows | Integration |

### 5.2 Resume and recovery (M1, full)

| ID | Covers | Scenario | Expected result | Level |
| --- | --- | --- | --- | --- |
| TC-RES-001 | RES-001 | Kill process (TerminateProcess) at random points, 100 iterations | Each resume re-downloads ≤ 2 s of data per connection; all verified | Fault injection |
| TC-RES-002 | RES-002 | Pause, exit, reboot VM, resume | Continues from checkpoint; verified | Fault injection |
| TC-RES-003 | RES-002, NFR-009 | Hard power-off of VM at 40%, 20 iterations | Database opens; resumes; verified | Fault injection |
| TC-RES-004 | RES-002 | Network adapter disabled for 2 minutes mid-download | All jobs pause; auto-resume on reconnect; verified | Fault injection |
| TC-RES-005 | RES-003 | /mutable/ content changed between sessions | If-Range returns 200; job restarts with warning; result matches new content | Integration |
| TC-RES-006 | RES-003 | Content changes mid-session (Content-Range total differs) | Job restarts; no mixed content | Integration (chaos) |
| TC-RES-007 | RES-004 | 503 bursts at 30%, resets every 5 MB | Recovers without user action; backoff intervals within spec | Integration (chaos) |
| TC-RES-008 | RES-004 | 429 with Retry-After: 5 | Waits ≥ 5 s; host connection count reduced by one | Integration (chaos) |
| TC-RES-009 | RES-004 | Permanent 404 after start | Fails after first attempt; no retries | Integration |
| TC-RES-010 | RES-005 | Range-less and validator-less servers | Non-resumable warning shown | Integration + UI |
| TC-RES-011 | RES-006 | Kill during SQLite checkpoint commit, 100 iterations | Database integrity check passes every time | Fault injection |
| TC-RES-012 | RES-001 | Truncated response (fewer bytes than declared) | Lease retried; no gap in file; verified | Integration (chaos) |

### 5.3 Browser integration (M2, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-BRW-001 | BRW-002 | Click a matching download in Chrome, Edge, Firefox: Kasi takes it, browser download erased |
| TC-BRW-002 | BRW-002, 006 | Kasi not running: host starts it within 5 s; Kasi missing: browser resumes its own download |
| TC-BRW-003 | BRW-003 | Alt-click bypass |
| TC-BRW-004 | BRW-002 | blob:, data:, POST-form and incognito downloads are not intercepted |
| TC-BRW-005 | BRW-004, 005 | Context menu items and link picker with 40 links, 12 selected |
| TC-BRW-006 | NFR-010 | Host fuzzed with 100,000 malformed messages: no crash, all rejected |
| TC-BRW-007 | NFR-010 | Message from a non-allow-listed extension ID is refused by the browser |
| TC-BRW-008 | BRW-007 | Clipboard capture on/off |

### 5.4 Media capture (M3, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-MED-001 | MED-001 | HLS, DASH and direct media detected on test pages |
| TC-MED-002 | MED-002 | Quality list matches master playlist / MPD |
| TC-MED-003 | MED-003 | Kill during capture: resume skips finished segments |
| TC-MED-004 | MED-004 | MP4 and MKV output plays; duration within 1 s |
| TC-MED-005 | MED-005 | SAMPLE-AES, Widevine, PlayReady, FairPlay, ClearKey streams refused; zero segment requests logged by server |
| TC-MED-006 | MED-006 | AES-128 stream produces a playable file |
| TC-MED-007 | MED-007 | 10-minute live stream captured until stop |
| TC-MED-008 | MED-008 | WebVTT saved beside video |

### 5.5 BitTorrent (M4, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-TOR-001 | TOR-001 | Magnet, .torrent file and browser hand-off each create a job |
| TC-TOR-002 | TOR-002 | Unselected files not written |
| TC-TOR-003 | TOR-003 | Trackerless magnet finds peers through DHT (staging swarm) |
| TC-TOR-004 | TOR-004 | Seeding stops at ratio 1.0 / 24 h |
| TC-TOR-005 | TOR-005 | 1 MB/s global cap holds across 2 HTTP jobs and 1 torrent |
| TC-TOR-006 | TOR-006 | Magnet association registered per-user and opens Kasi |

### 5.6 Queues and scheduler (M2–M3, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-QUE-001 | QUE-001 | Queue limit 2 never exceeded across 10 jobs |
| TC-QUE-002 | QUE-002 | Reorder and move between queues; order persists across restart |
| TC-QUE-003 | QUE-003 | Schedule 23:00–06:00 starts and stops within 1 minute (clock injected) |
| TC-QUE-004 | QUE-004 | Each post-action, including 60 s cancellable countdown |
| TC-QUE-005 | QUE-005 | Physical laptop asleep wakes for schedule |
| TC-QUE-006 | QUE-007 | 2 GB quota stops queue; daily reset |
| TC-QUE-007 | QUE-003 | Missed schedule within window starts at once; outside window waits |

### 5.7 Categories and file safety (M2, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-CAT-001 | CAT-001 | Default categories route by extension |
| TC-CAT-002 | CAT-002 | Domain and URL-pattern rules take precedence |
| TC-CAT-003 | CAT-003 | Zone.Identifier stream present on completed files |
| TC-CAT-004 | CAT-004 | EICAR file flagged by AMSI scan |

### 5.8 Bandwidth (M1, M4, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-BWL-001 | BWL-001 | Tray speed change applies within 1 s |
| TC-BWL-002 | BWL-003 | Scheduled speed profile switches at set time |

### 5.9 User interface (M2, M5, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-UI-001 | UI-001, 002 | Add dialog fields applied to the created job |
| TC-UI-002 | UI-003 | Segment map updates ≥ 2 times per second |
| TC-UI-003 | UI-004 | Tray actions with main window closed |
| TC-UI-004 | UI-005 | Toast actions open file and folder |
| TC-UI-005 | UI-006 | Theme follows Windows setting; override persists |
| TC-UI-006 | UI-008, NFR-006 | Filter 10,000 jobs in under 100 ms; frames under 16 ms while 20 jobs update |
| TC-UI-007 | UI-010, NFR-017 | Narrator reads job name, status, progress; full keyboard operation; Accessibility Insights scan clean |
| TC-UI-008 | UI-009 | Switch to Kiswahili without restart |

### 5.10 System, install and update (M4, outline)

| ID | Covers | Scenario |
| --- | --- | --- |
| TC-SYS-001 | SYS-001 | Per-user install without UAC; uninstall leaves no host manifests |
| TC-SYS-002 | SYS-001 | Portable build writes no registry keys until browser integration is enabled |
| TC-SYS-003 | SYS-002, NFR-012 | Delta update applies; tampered package rejected |
| TC-SYS-004 | SYS-003 | Startup entry added and removed |
| TC-SYS-005 | SYS-004 | Export on machine A, import on machine B |
| TC-SYS-006 | SYS-005 | Second launch with a URL passes it to the running instance |
| TC-SYS-007 | SYS-006, NFR-013 | Crash payload contains no URLs, paths or cookies; fresh install network capture shows only the update check |

## 6. Performance and benchmark plan

Kasi's headline claim is speed parity with IDM, so throughput is measured head-to-head on the same machine, line, file and time window, with the median of 5 alternating runs deciding the result. The engine gate needs Kasi within 10% of IDM; release needs within 5% (KASI-NFR-001).

### 6.1 Throughput benchmark protocol

- Use the dedicated benchmark machine (section 3.4) on a wired connection with no other traffic. Record line speed with a reference speed test before each session.

- For each source, run IDM then Kasi, alternating, 5 times each, with the same connection count (8 by default, then 16). Clear DNS cache between runs.

- Record wall-clock time from first request to verified file, average throughput, and peak connections.

- Run sessions at two times of day (business hours and night) to capture congestion differences on local and international links.

- Result per source = median Kasi time ÷ median IDM time. The suite passes if the median of all sources is ≤ 1.10 (gate) or ≤ 1.05 (release), and no single source is worse than 1.25.

### 6.2 Benchmark sources

| Source type | Example | Why |
| --- | --- | --- |
| Linux ISO mirror, East Africa | KENET or other regional university mirror (Ubuntu, Debian ISO) | Local high-bandwidth path |
| Linux ISO mirror, Europe | A major European university or ISP mirror | International transit typical for Kenyan users |
| Global CDN | Large public file on a commercial CDN (for example, a GPU driver or SDK download) | HTTP/2 and CDN edge behaviour |
| Cloud object storage | 2 GiB test object on S3 or Azure Blob, signed URL | Signed URLs and per-connection throttling |
| Single-server origin with per-connection cap | Self-hosted VPS with 2 MB/s per connection limit | Shows segmentation gains most clearly |
| Range-less server | Self-hosted, ranges disabled | Confirms no regression in single-connection mode |

Exact URLs are maintained in bench/sources.json and reviewed monthly, because public mirrors change.

### 6.3 Resource targets

| Metric | Target | Method | Requirement |
| --- | --- | --- | --- |
| Aggregate throughput, one job, 16 connections, local 10 GbE server | ≥ 1 Gbit/s sustained | Kasi.Bench against TestServer | NFR-002 |
| Cold start to visible window | < 1.5 s | ETW trace, median of 20 starts, ReadyToRun build | NFR-003 |
| Idle private working set after 10 min | < 80 MB | PerfView / Process Explorer | NFR-004 |
| Working set with 20 active jobs | < 250 MB | Same | NFR-004 |
| CPU at 100 MB/s aggregate | < 5% of one core | Windows Performance Recorder | NFR-005 |
| UI frame time, 10,000 history rows, 20 jobs updating | < 16 ms | Avalonia render timing overlay + automated scroll | NFR-006 |
| Installer size | < 60 MB | CI artefact size check | NFR-020 |

### 6.4 Regression tracking

Kasi.Bench runs weekly against TestServer on the benchmark machine and stores results in bench/results/*.json. A throughput drop of more than 5% or a memory increase of more than 10% against the previous week's median opens a High defect automatically. Micro-benchmarks for hot paths (lease scheduling, token bucket, checkpoint batching) run under BenchmarkDotNet on every merge to main.

## 7. Fault-injection and resilience plan

The resilience suite proves the TRD's central promise: no finished byte is ever lost and no corrupt file is ever reported as complete. It runs nightly on main and must pass 3 consecutive nights for the engine gate.

### 7.1 Suites

| Suite | Method | Iterations per night | Pass condition |
| --- | --- | --- | --- |
| Kill loop | Start a 4 GiB, 16-connection download; TerminateProcess at a random time between 1 and 30 s; restart; repeat until complete | 200 kills | Every file verified; re-downloaded bytes per kill ≤ 2 s × connections × speed |
| Power cut | Hyper-V VM hard-off (Stop-VM -TurnOff) during download and during checkpoint commit | 20 | Database opens; PRAGMA integrity_check = ok; resume verifies |
| Network chaos soak | 50 jobs over 2 hours through Toxiproxy with resets, stalls, latency spikes and 30 s partitions | 1 run | All 50 verified; no job stuck in Downloading with zero throughput for more than 2 minutes |
| Server mutation | Content swapped at random points on /mutable/ | 50 | Every change detected; no file contains bytes from two versions |
| Disk pressure | Download to a 2 GiB VHD that fills during transfer; space freed after 30 s | 20 | Job pauses, then completes and verifies |
| Storage stall | Writes delayed 5 s via a filter (slow USB simulation) | 10 | No timeouts misreported as network errors; completes and verifies |
| Sleep/hibernate | Laptop sleeps for 5 minutes mid-download | 5 (manual, weekly) | Resumes automatically after wake; verified |

### 7.2 Fuzzing targets

| Target | Corpus seed | Budget per night |
| --- | --- | --- |
| Native host message parser and schema validator | Valid protocol messages from section 9.4 of the TRD | 5 min |
| HLS playlist parser | Apple reference streams, generated edge cases | 5 min |
| DASH MPD parser | DASH-IF reference MPDs | 5 min |
| Content-Disposition and URL filename parser | RFC 6266 examples, traversal strings | 3 min |
| Torrent metadata (bencode) | Public-domain .torrent files | 2 min |

Any crash, hang over 2 s, or unbounded allocation over 256 MB is filed as a High defect with the minimised input added to the regression corpus.

### 7.3 Evidence

Each nightly run publishes a report artefact: suite, seed, iterations, failures with logs, and checksum results. Gate reviews link the last three reports.

## 8. Defect management

Defects are tracked as GitHub Issues with the bug label, a severity label and the test case ID that found them. Severity describes impact on users; priority describes when it gets fixed, and the triage owner sets both.

### 8.1 Severity

| Severity | Definition | Examples | Fix target |
| --- | --- | --- | --- |
| Critical | Data loss, corrupt file reported as complete, security flaw, crash on start, DRM check bypassed | Resume writes bytes from a changed file; host accepts messages from any extension | Before the next build; blocks every gate |
| High | Core feature broken with no workaround, or an NFR target missed by more than 20% | Dynamic segmentation stops splitting; throughput 30% below IDM | Within the current sprint; blocks the next gate |
| Medium | Feature broken with a workaround, or a minor NFR miss | Toast action does not open folder; start time 1.7 s | Before release |
| Low | Cosmetic or minor inconvenience | Misaligned column header; typo | When convenient |

### 8.2 Workflow

- New: filed with build number, steps, expected and actual results, logs, and the TC ID or "exploratory".

- Triaged: severity and priority set within 1 working day; duplicates closed.

- In progress: assigned developer adds a failing automated test first, wherever the defect can be automated.

- In review: fix and test in one PR.

- Ready for test: merged; QA verifies in the next nightly build.

- Closed: verified, or rejected with a reason. A defect that recurs is reopened, not refiled.

### 8.3 Required issue fields

| Field | Content |
| --- | --- |
| Build | Version and commit, from Kasi's About box or CI artefact |
| Environment | Windows version and architecture; browser and version if relevant |
| Steps to reproduce | Numbered; include chaos seed for fault-injection failures |
| Expected / actual | One line each |
| Evidence | Kasi log (%LOCALAPPDATA%\Kasi\logs), screenshot or recording, checksum mismatch details |
| Linked | TC ID, requirement ID |

Logs attached to issues must have URLs, cookies and personal paths redacted; Kasi's "Export logs for support" action does this automatically.

## 9. Roles, schedule and reporting

### 9.1 Roles

| Role | Responsibility |
| --- | --- |
| CTO (Martin Maiyo) | Approves this plan and every gate; final release sign-off |
| QA lead | Owns this plan, environments, fault-injection and benchmark suites, gate evidence, defect triage |
| Lead developer | Unit and integration coverage, test server and chaos middleware, CI stages |
| Developers | Tests for every change; failing test before every defect fix |
| Extension developer | Extension unit and Playwright suites, host fuzzing |
| Beta users (M4–M5) | Real-world usage, opt-in crash reports, feedback |

### 9.2 Schedule

| Phase | Weeks | Test activities | Deliverables |
| --- | --- | --- | --- |
| M0 | 1–2 | Build TestServer and chaos middleware; CI test stages; defect tracker | This plan v0.1 approved |
| M1 | 3–8 | Engine and resume cases; property tests; fault-injection suite; first benchmark sessions from week 5 | Engine gate report; plan v0.2 with M2 cases detailed |
| M2 | 9–13 | Extension, queue, category, UI automation; host fuzzing | Alpha gate report; plan v0.3 |
| M3 | 14–17 | Media fixtures and DRM refusal tests; scheduler and wake tests | Plan v0.4 |
| M4 | 18–21 | Torrent swarm tests; installer, portable and update tests; compatibility smoke | Beta gate report; plan v0.5 |
| M5 | 22–24 | Full regression, full compatibility matrix, final benchmarks, accessibility audit, usability sessions | Release test summary report; plan v1.0 |

### 9.3 Reporting

- Per PR: CI status and coverage delta.

- Nightly: fault-injection and fuzz report; UI smoke results.

- Weekly: benchmark trend, open defects by severity, test case automation progress (written / automated / passing per area).

- Per gate: gate report with exit criteria checklist, evidence links, open defects and approved deferrals.

## 10. Test risks and open items

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Public mirrors vary day to day, making IDM comparison noisy | False gate failures or passes | Alternating runs, medians, two time windows, a self-hosted capped origin as a stable control |
| IDM licence needed on the benchmark machine | Benchmark blocked | Purchase one IDM licence for testing (30-day trial is not enough for weekly runs) |
| Power-cut tests on VMs may not reflect real disk caches | Missed durability bugs | Supplement with monthly manual tests on a physical machine with a consumer SSD |
| Wake timers behave differently across laptops and power plans | Scheduler defects in the field | Test on at least two physical devices; detect and warn when wake timers are disabled |
| Store review changes extension behaviour late | Alpha or beta slip | Submit an early extension build in M2 for review |
| Flaky network tests erode trust in CI | Real failures ignored | Seeded chaos, quarantine policy (section 2.3) |

| # | Open item | Owner | Needed by |
| --- | --- | --- | --- |
| 1 | Appoint QA lead | Martin Maiyo | Start of M1 |
| 2 | Procure benchmark machine and IDM test licence | Martin Maiyo | Week 4 |
| 3 | Choose ARM64 runner (hosted or self-hosted) | Lead developer | End of M0 |
| 4 | Select beta users (target 50+, including users on metered and unstable connections) | Martin Maiyo | Start of M4 |

## Appendix A. Coverage summary

| Area | TRD requirements | Test cases in v0.1 | Detail level |
| --- | --- | --- | --- |
| ENG (incl. BWL-001/002, NFR-011) | 13 | 24 | Full |
| RES | 6 | 12 | Full |
| BRW (incl. NFR-010) | 7 | 8 | Outline |
| MED | 8 | 8 | Outline |
| TOR | 6 | 6 | Outline |
| QUE | 7 | 7 | Outline |
| CAT | 4 | 4 | Outline |
| BWL | 3 | 2 + TC-ENG-024, TC-TOR-005 | Outline |
| UI | 10 | 8 | Outline |
| SYS (incl. NFR-012, 013) | 8 (P4 excluded: 6 in scope) | 7 | Outline |
| NFR performance and size | 001–006, 020 | Section 6 | Full |
| NFR reliability | 007–009 | Sections 5.2, 7 | Full |

The requirement-by-requirement trace lives in the test management export generated from test traits (TC and requirement IDs) on every CI run.